Timesheet

# Android Application with simple rest backend

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UI Design | UI beta release | Alpha release | App Analysis | Beta Release | App Analysis | Stable release | Adhoc feature release |
| 14-06-2015 | 21-06-2015 | 28-06-2015 | 05-07-2015 | 19-07-2015 | 26-07-2015 | 09-08-2015 | - life cycle - |

# Recommender System

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Data Store Management for user data | Crawlers for public data | Alpha release | Analysis | Beta Release | Analysis | Stable release | Adhoc feature release |
| 02-08-2015 | 09-08-2015 | 23-10-2015 | 30-10-2015 | 13-09-2015 | 20-09-2015 | 11-10-2015 | - life cycle - |